Airport Traffic Simulator

[Process report]

Teacher: Chung Kuah

ProCP

19/02/2018

Developers: Yoanna Borisova, Teodor Genov, Vladimir Katrandzhiev, Monika Kerulyte, Ignas Kybransas, Rostislav Tinchev

Table of Contents

[Preface 2](#_Toc508317567)

[Process of every week 3](#_Toc508317568)

[Week 1 3](#_Toc508317569)

[Week 2 4](#_Toc508317570)

[Week 3 5](#_Toc508317571)

[Week 4 6](#_Toc508317572)

[Week 5 7](#_Toc508317573)

[Week 6 8](#_Toc508317574)

[Week 7 9](#_Toc508317575)

[Week 8](#_Toc508317575) 10

[Week 9](#_Toc508317575) 11

[Week 10](#_Toc508317575) 12

[Week 11](#_Toc508317575) 13

[Week 12](#_Toc508317575) 14

[Week 13](#_Toc508317575) 15

[Week 14](#_Toc508317575) 16

[Week 15](#_Toc508317575) 17

[Individual reflections 18](#_Toc508317576)

[Monika Kerulyte](#_Toc508317573) 18

[Ignas Kybransas](#_Toc508317573) 19

[Yoanna Borisova](#_Toc508317573) 20

[Teodor Genov](#_Toc508317573) 21

[Vladimir Katrandijev](#_Toc508317573) 22

[Rostislav Tinchev](#_Toc508317573) 23

[DOT framework 2](#_Toc508317576)4

[Agendas and minutes 2](#_Toc508317577)5

[Hours worked overview per group member 2](#_Toc508317578)6

# Preface

The process report shows a series of actions which are carried out each week in order to achieve the particular wanted results for the ProCp project during the study weeks, together with the problems and challenges faced during that period.

# Process of every week

# Week 1

05/02/2018 – 11/02/2018

**Planned activities**

1. Read course overview and get informed about the general idea about the project
2. Prepare questions for the customer
3. Teambuilding
4. Brainstorm ideas for the simulation.

**Performed and completed activities**

1. Meeting with mentor
2. Create Project Plan
3. Build a conceptual model of the solution

**Agreements**

1. Decided which idea we are going to use for the simulation.
2. Pick roles and contributions
3. Set day for weekly meetings (meeting with a tutor: February 19th, 13:45).

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **30min** – looking for ideas for the simulation.  **30min –** reading workbook. | **30min** – looking for ideas for the simulation.  **30min –** reading workbook. | **30min** – getting familiar with the workbook **1hr** – gathering ideas for the project | **20min** – ideas for benchmarking, simulation.  **30min –** reading workbook. | **20min** – ideas for a simulation.  **30min –** reading workbook. | **30min** – ideas for a simulation **1hr** – familiarizing with the workbook |

**Total hours worked per group member this week**

* Monika: 1hr.
* Ignas: 1hr.
* Yoanna: 1hr 30min.
* Teodor: 50min.
* Vladimir: 50min.
* Rostislav: 1hr 30min.

# Week 2

19/02/2018 – 25/02/2018

**Planned activities**

1. Research domain based on information obtained
2. Working on the Project Plan

**Performed and completed activities**

1. Meeting with mentor.
2. Research about the subject.
3. Brainstorming the tasks.
4. Working on final version of the project plan.

**Agreements**

1. Pick roles and contributions
2. Set day for weekly meetings (meeting with a tutor: February 26th, 13:45).

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **1hr** – checking Project Plan, making some minor changes, filling in risks table. | **2hr** – working on   project plan | **1hr** – checking Project Plan, minor changes | **1hr –** working on project plan, minor changes | **2hr** – working on   project plan | **2hr** – working on   project plan |

**Total hours worked per group member this week**

* Monika: 1hr.
* Ignas: 2hr.
* Yoanna: 1hr.
* Teodor: 1hr.
* Vladimir: 2hr.
* Rostislav: 2hr.

# Week 3

26/02/2018 – 04/03/2018

**Planned activities**

1. Update project plan.
2. Discuss project plan.
3. Create concept version of plan for iteration 1.
4. Create URS.

**Performed and completed activities**

1. Updating project plan.

**Agreements**

1. Pick roles and contributions
2. Set day for weekly meetings (meeting with a tutor: March 5th, 13:45).

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **1hr** – meeting with a group: discussing Project Plan, making some minor changes in the Project Plan. | **1hr** – meeting with a group: discussing Project Plan, making some minor changes in the Project Plan.  **1hr** – work on Project Plan. | **1hr** – meeting with the group, discussing Project Plan, making minor changes. | **2hr** – meeting with the group, working on Project Plan. | **2hr –** meeting with the rest of the group; finishing the Project Plan. | **1hr** – group meeting, discussion on possibilities. |

**Total hours worked per group member this week**

* Monika: 1hr.
* Ignas: 2hr.
* Yoanna: 1hr.
* Teodor: 2hr.
* Vladimir: 2hr.
* Rostislav: 1hr.

# Week 4

05/03/2018 – 11/03/2018

**Planned activities**

1. Discuss URS & plan for iteration 1.
2. Create URS.
3. Create plan for iteration 1.
4. Create work division report.
5. Update project plan.

**Performed and completed activities**

1. Creating process report, including work division report in it.
2. Creating URS.
3. Creating plan for iteration 1.
4. Updating project plan.

**Agreements**

1. Pick roles and contributions
2. Set day for weekly meetings (meeting with a tutor: March 12th, 13:45).

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **2hr** – creating Process Report.  **1hr** – checking documentation.  **1hr** – filling in Process Report | **2hrs** – URS creation | **3hr** – checking URS and work division report, filling in/adding missing parts | **30min** – URS documentation check  **30min** – work on iteration document | **1hr** – meeting with group; discussing documentation as a whole  **1hr** – various work on documentation | **2hr** – Work on iteration document  **1hr** – Work on URS  **30min** – Meeting with group |

**Total hours worked per group member this week**

* Monika: 4hr.
* Ignas: 2hr.
* Yoanna: 3hr.
* Teodor: 1hr.
* Vladimir: 2hr.
* Rostislav: 3hr.

# Week 5

12/03/2018 – 18/03/2018

**Planned activities**

1. Discuss project.
2. Update URS.
3. Create design document.
4. Create test plan.

**Performed and completed activities**

1. Iteration 1 plan update.
2. URS update.
3. Created concept version of the test plan.
4. Updated process report.

**Agreements**

1. Pick roles and contributions
2. Set day for weekly meetings (meeting with a tutor: March 19th, 13:45).

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **45min** – group meeting  **30min** – mentor meeting  **1h –** process report update | **45min –** group meeting  **30min** – mentor meeting | **45min –** group meeting  **30min** – mentor meeting | **45min** – group meeting  **30min** – mentor meeting | **45min** – group meeting  **30min** – mentor meeting | **45min –** group meeting  **30min** – mentor meeting  **15min** – iteration 1 document work |

**Total hours worked per group member this week**

* Monika: 2hr 15min.
* Ignas: 1hr 15min.
* Yoanna: 1hr 15min.
* Teodor: 1hr 15min.
* Vladimir: 1hr 15min.
* Rostislav: 1hr 30min.

# Week 6

19/03/2018 – 25/03/2018

**Planned activities**

1. Create design document.
2. Make test cases.
3. Make use cases.
4. Code.
5. Create concept version of plan for iteration 2.

**Performed and completed activities**

1. Made test cases.
2. Made use cases.
3. Created design document.

**Agreements**

1. Pick roles and contributions
2. Set day for weekly meetings (meeting with a tutor: March 26th, 13:45).

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **20min –** meeting with tutor.  **20min –** meeting with group.  **3hr –** creating Test Cases, searching for information how to do them.  **20min –** edit Test Plan.  **30min –** checking Use Cases.  **40min –** update Process Report. | **20min –** meeting with tutor.  **20min –** meeting with group.  **3hr –** creating Test Cases, searching for information how to do them. | **20min –** meeting with tutor.  **20min –** meeting with group. | **20min –** meeting with tutor.  **20min –** meeting with group. | **20min –** meeting with tutor.  **20min –** meeting with group.  **1h 15m** – creating use cases  **1h** – going through and redacting helping with the redaction of other use cases and test cases  **1h –** assisting with the UML diagram creation  **40 min** - various | **20min –** meeting with tutor.  **20min –** meeting with group. |

**Total hours worked per group member this week**

* Monika: 5hr 10min.
* Ignas: 3hr 40min.
* Yoanna: 40min.
* Teodor: 40min.
* Vladimir: 3hr 45 min.
* Rostislav: 40min.

# Week 7

23/03/2018 – 01/04/2018

**Planned activities**

1. Code.
2. Make debug report.
3. Make test report.
4. Update work division report.

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
| **40min**  - meeting with a group and tutor.  **1h 30min** – fixing errors and bugs.  **12h**  - Researching information for making radar and grid, implementing graphics and grid with cells as an objects. | **40min**  - meeting with a group and tutor.  **12h**  - Researching information for GUI, implementing GUI Design, sliders, button functionality, checkpoints, saving data, loading data, simulation method(Calculation between wind/temp/prec). | **40min**  - meeting with a group and tutor. | **40min**  - meeting with a group and tutor. | **40min**  - meeting with a group and tutor. | **40min**  - meeting with a group and tutor. |

# Week 8

23/04/2018 – 29/04/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 9

07/05/2018 – 13/05/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 10

14/05/2018 – 20/05/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 11

21/05/2018 – 27/05/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 12

28/05/2018 – 03/06/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 13

04/06/2018 – 10/06/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 14

11/06/2018 – 17/06/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Week 15

18/06/2018 – 24/06/2018

**Planned activities**

1. ///

**Performed and completed activities**

1. ///

**Agreements**

1. ///

**Table with activities and hours spent per group member**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Monika** | **Ignas** | **Yoanna** | **Teodor** | **Vladimir** | **Rostislav** |
|  |  |  |  |  |  |

# Individual reflections

##### Monika Kerulyte

##### Ignas Kybransas

##### Yoanna Borisova

##### Teodor Genov

##### Vladimir Katrandijev

##### Rostislav Tinchev

# DOT Framework

# Agendas and minutes

# Hours worked overview per group member

Monika Kerulyte

Ignas Kybransas

Yoanna Borisova

Teodor Genov

Vladimir Katrandijev

Rostislav Tinchev